Project Proposal Form, Fall 2026

Institute of Information Technology (IIT)

University of Dhaka

| Student's Name: | Shahriar Hossain Rafi |  |
| --- | --- | --- |
| Student's Roll: | 2507203 | Phone: 01849139987 |  |
| Project Title: HomeMatch— An AI-Driven Housing Recommendation and Roommate Compatibility Platform for Urban Bangladesh Motivation: Every year, thousands of students and job seekers move to Dhaka and other cities for education and work. For most of them, finding a place to live is one of the first and hardest challenges. Housing information is scattered across Facebook groups, To-Let signs on walls, and brokers who charge extra fees. Tenants have to visit many places in person, and listings often lack basic details such as facilities, exact rent, or whether the room is furnished. Rising rent has made sharing a flat the only affordable option for many people, but choosing a roommate is mostly left to chance. Someone who smokes, sleeps late, or keeps the place untidy can make living together stressful, and these problems usually surface only after moving in. There is currently no local platform that considers lifestyle compatibility when connecting roommates. Property owners face their own problems, too: they struggle to reach reliable tenants and spend time dealing with unsuitable inquiries. These gaps motivate a single platform that brings tenants and owners together and uses AI to recommend both suitable housing and compatible roommates. Alongside the practical need, the project offers a research opportunity: checking whether AI-based matching actually performs better than simple rule-based filtering in a real local context. Project Description: HomeMatch is a web-based platform that helps students and working people in urban Bangladesh find suitable housing and compatible roommates in one place. In cities like Dhaka, the rental market is largely informal and depends on social media posts, To-Let signs, and brokers. HomeMatch organizes this process with three types of users. Property owners list rooms or flats with details such as rent, area, number of rooms, furnishing, WiFi, and preferred tenant type. Tenants create profiles with their budget, preferred area, and housing needs, along with lifestyle habits such as smoking, sleeping schedule, cleanliness, and cooking. Administrators verify users and listings and remove fake content to keep the platform safe. The platform also supports in-app chat, visit scheduling, rent splitting, and ratings. Locations are handled by area names such as Mirpur, Dhanmondi, and Uttara, so no paid map services are needed. At the core of HomeMatch are two AI components. A housing recommendation engine ranks properties by how well they match each tenant's preferences. A roommate compatibility engine compares lifestyle profiles and recommends the most compatible roommates, with a short explanation for each match. When two users agree to share, the system recommends properties that fit their combined budget and requirements, and a rent prediction model helps identify overpriced listings. The system is built with React, Node.js, Express, MySQL, and Python machine learning libraries. On the research side, the project compares traditional rule-based matching with AI-based recommendation, measuring accuracy and user satisfaction to find which approach gives better results in urban Bangladesh. #### User Roles: Tenant: A student or working person looking for a house, a room, or a roommate. Property Owner: A landlord or house owner who lists rooms or flats for rent. Admin: Manages the platform, verifies users and listings, and handles reports. Features: Tenant Features - Register, log in, and create a profile with a budget, preferred area, and housing needs such as furnished or unfurnished, WiFi, and number of rooms. - Set lifestyle preferences, including smoking habits, sleeping schedule, cleanliness level, and cooking habits. - Get AI-based house recommendations ranked by how well each property matches their preferences. - Get AI-based roommate recommendations with a compatibility score. - Send and accept roommate requests, then view shared housing recommendations based on combined budget and needs. - Search and filter properties by area, rent, and facilities. - Send rental requests to property owners and save favorite listings. Property Owner Features - Register, log in, and manage their profile. - Post, edit, and delete listings with rent, area, number of rooms, furniture, WiFi, and other facilities. - Upload photos of the property. - View and respond to rental requests from tenants. - Mark a property as available or rented. Admin Features - Verify property owner accounts and approve new listings. - Manage users and remove fake or inappropriate listings. - Handle reports and complaints from users. - View platform statistics such as the number of users, listings, and successful matches. AI Features - Housing recommendation engine that ranks properties by similarity to tenant preferences. - Roommate matching engine that calculates lifestyle compatibility between users. - Joint housing recommendation for matched roommates. - Comparison module that evaluates rule-based matching against AI-based recommendation. Strategy & Timeline: The project Gantt chart is given below: Week; Task No / Module; Description; Dependencies. Week 1–2; Planning & Setup; Get the project approved, plan the database, design the screens, and set up the basic project files.; Proposal approved. Week 3–4; Login, Profiles & Listings; Build login and signup, let tenants create profiles with their housing and lifestyle preferences, and let owners post rooms or flats.; Setup done. Week 5–6; Search & Housing Recommendation (Midterm); Let tenants search and filter listings by area, rent, and facilities. Build the rule-based matching and the first AI model that recommends houses based on each tenant's preferences.; Profiles & listings done. Week 7–8; Roommate Matching; Build the AI roommate matching that shows a compatibility score with a short reason, and recommend houses for matched roommates based on their combined budget.; Midterm done. Week 9–10; Admin Side, Chat & Rent Prediction; Build the admin side to verify users and listings, add in-app chat, visit requests, and ratings, and add the rent prediction model.; Roommate matching done. Week 11–12; Testing & Evaluation; Test everything, fix bugs, and compare rule-based and AI matching using accuracy and user feedback.; Admin side done. Week 13–14; Final Report; Write the final report and get ready to present and defend the project.; Testing done. |
| Languages or Tools to be used: - Frontend: React - Backend: Node.js - Database: MySQL - IDE / Editor: VScode - AI Tools / Assistants (if any) — Gemini |  |  |  |
| AI Tool Use Declaration: ☑ I intend to use AI coding/writing assistance tools for this project. ☐ I do not intend to use AI tools for this project. If yes, tool(s) to be used: Google Gemini Intended purpose(s): Architecture and database schema planning, debugging assistance, Learning a new framework Declaration: I understand that, regardless of AI tool use, I am required to disclose such use in my project report, and I must be able to independently explain, defend, and modify any part of my code — including any AI-assisted sections — during the midterm and final presentations, live defense, and supervisor meetings throughout the semester. I understand that submitting AI-generated work I cannot explain or defend may result in a reduced grade or other academic consequences. Student's Signature: Shahriar Hossain Rafi Date: 22/09/2026 |  |  |  |
| Project GitHub link: https://github.com/Srafi3107/FinalProject |  |  |  |
| Supervisor's Name: Shah Mostafa Khaled Signature of the supervisor: Date: |  |  |  |
| Before the Midterm Presentation: I confirm that the progress is satisfactory and I am forwarding it for the midterm presentation. I further confirm that the student has demonstrated independent understanding of the codebase — including any AI-assisted portions — and was able to explain and modify their prototype during our supervision meetings. Signature of the supervisor: Date: |  |  |  |
| Before the Final Presentation: I confirm that the progress is satisfactory and I am forwarding it for the final presentation. I further confirm that the student has consistently demonstrated understanding and ownership of their work — including any AI-assisted code — throughout the semester, based on regular supervision meetings and progress reviews. Signature of the supervisor: Date: |  |  |  |
| Proposal Presentation Feedback (if any): Midterm Presentation Feedback (if any): AI-Use Disclosure Review Notes (if any) |  |  |  |